# NovaLight Project Charter

Version: 1.0

Status: Initial Foundation

Project Type: AI SaaS Platform

# 1. Project Overview

NovaLight is a cloud-native AI-powered Social Media Management Platform designed to transform professional social media management into an intelligent, automated, and scalable workflow.

NovaLight will eventually enable brands, creators, and organizations to plan, create, manage, analyze, and optimize their social media presence through AI-assisted workflows.

# 2. Vision

Build a world-class AI-native platform that turns creative ideas into measurable brand growth.

# 3. Mission

Create the infrastructure and product foundation required for an enterprise-grade AI SaaS platform with:

- scalable architecture

- secure user management

- extensible AI capabilities

- professional developer experience

- cloud-native deployment

# 4. Phase 0 Objective

Phase 0 is an engineering foundation phase.

The goal is NOT to build product features.

The goal is to establish:

- production-ready architecture

- scalable monorepo structure

- development standards

- security foundation

- AI integration architecture

- deployment foundation

- engineering governance

# 5. Phase 0 Scope

## Included

- Monorepo architecture

- Frontend foundation

- Backend foundation

- Database foundation

- Authentication abstraction

- Storage abstraction

- AI provider abstraction

- Documentation system

- CI/CD foundation

- Testing foundation

## Excluded

The following are intentionally postponed:

- AI generation features

- Instagram API integration

- Content automation

- Marketing workflows

- User business logic

- Billing system

- Analytics engine

- Real customer features

# 6. Technology Direction

## Frontend

- Next.js

- React

- TypeScript

- TailwindCSS

- shadcn/ui

## Backend

- Node.js

- Express

- TypeScript

## Database

- PostgreSQL

- Prisma ORM

## Cloud

Frontend:

Vercel

Backend:

Railway

Database:

Supabase PostgreSQL

# 7. Architectural Principles

NovaLight follows:

## Clean Architecture

Business rules must remain independent from infrastructure.

## Domain Driven Design

Future capabilities must be organized around business domains.

## Modular Design

Every capability must be independently extendable.

## Security First

Security requirements must be considered before implementation.

## Documentation Driven Development

Important architectural decisions must be documented before coding.

# 8. Engineering Quality Goals

Target maturity:

Production SaaS Platform

Requirements:

- Type safety

- Automated testing

- CI/CD

- Observability

- Secure configuration

- Maintainable codebase

- Clear ownership boundaries

# 9. Success Criteria

Phase 0 is successful when:

- Repository can be installed and executed immediately.

- Architecture is understandable by a new senior engineer.

- Future AI providers can be added without redesign.

- Security foundations exist.

- Development workflow is automated.

- Documentation represents the actual system.

# 10. Engineering Rule

NovaLight is not built as a prototype.

Every implementation decision must consider:

- scalability

- maintainability

- security

- future evolution

All future development must follow the approved architecture and engineering standards.